# TEST SUMMARY REPORT – SPRINT 2

## 1. Executive Summary

This report summarizes the testing activities for the Login & Navigation Module during Sprint 2. The main objective was to ensure that users can securely log in to the system and navigate smoothly across different pages of the application. The testing focused on validating user authentication, session management, and navigation flow between modules. Overall system functionality was stable with a 92% pass rate.

## 2. Test Scope

● Functional

- User login with valid credentials

- Error message for invalid username/password

- Forgot password functionality

- Navigation between Home, Profile, Dashboard, and Logout

● Security

- Password encryption

- Session timeout validation

- Prevention of unauthorized access to restricted pages

● Edge Cases

- Login attempt with empty fields

- Multiple incorrect login attempts

- Session expiration during navigation

## 3. Test Execution Summary

| Category | Total case | Passed | Failed | Blocked | Pass % |
| --- | --- | --- | --- | --- | --- |
| Login Authentication | 10 | 9 | 1 | 0 | 90% |
| Navigation Flow | 8 | 8 | 0 | 0 | 100% |
| Validation Logic | 7 | 6 | 1 | 0 | 85% |
| Total | 25 | 23 | 2 | 0 |  |

## 4. Defect Report & Rectification

A total of 4 defects were identified. 3 defects were fixed and verified.

| ID | Severity | Description | Status | Resolution |
| --- | --- | --- | --- | --- |
| BUG-201 | Critical | User redirected to dashboard without authentication | Closed | Authentication check added before dashboard access |
| BUG-202 | High | Error message not displayed for incorrect password | Closed | Validation message logic updated |
| BUG-203 | Medium | Navigation menu overlaps on smaller screens | Closed | UI responsiveness fixed |
| BUG-204 | Low | Logout confirmation message not aligned properly | Open | Scheduled for UI fix in Sprint 4 |

## 5. Environment Details

● Environment: Staging Environment
 ● Hardware: HP EliteBook / Dell Laptop
 ● OS: Windows 11 / Android 14 (Mobile Testing)
 ● Browsers: Chrome v122, Firefox v121, Edge v120

## 6. QA Sign-Off

Sign-Off Status:

The Login & Navigation Module has been tested according to the defined acceptance criteria. All critical and high severity defects have been resolved. The remaining minor UI issue (BUG-204) is documented as a Known Issue and will be addressed in the upcoming sprint release.